Product Requirements Document: AI SDLC Analyst

Product Name: AI SDLC Analyst
Version: 1.0
Document Owner: Product Management Team
Last Updated: March 4, 2026
Status: Initial Draft

Executive Summary

AI SDLC Analyst is an AI-powered Software Development Life Cycle (SDLC) planning and task assignment assistant designed specifically for early-stage startups and small companies. The product addresses a critical gap in the startup ecosystem: the lack of experienced project management expertise to transform rough product ideas into structured, actionable software development plans.

Unlike traditional project management tools that require significant setup and expertise, AI SDLC Analyst acts as a virtual SDLC analyst and project manager, automatically generating SDLC-aligned epics, breaking them into granular tasks, and assigning work to team members based on skills, experience, and capacity—all while providing transparent explanations for every decision.

Target Market: Early-stage startups (pre-seed to Series A) and small development teams (3–10 members) without dedicated project management resources.

Primary Value Proposition: Turn a rough product idea into a structured 8–12 week MVP development plan with fair task distribution in under 15 minutes, without needing project management expertise.

Problem Statement

The Challenge

Early-stage startups and small companies face several critical challenges when planning software development:

- Lack of PM expertise: Most small teams cannot afford or justify hiring an experienced project manager for early-stage product development.

- Unstructured planning: Founders and technical leads often jump directly into coding without proper SDLC planning, leading to technical debt, missed requirements, and delivery delays.

- Unfair workload distribution: Without systematic planning, certain team members become overburdened while others are underutilized, leading to burnout and inefficiency.

- Scope creep: Teams struggle to distinguish between MVP-critical features and nice-to-have enhancements, resulting in delayed launches.

- Hidden risks: Startups often overlook critical SDLC phases like testing, security, deployment planning, and monitoring until problems emerge in production.

- Poor visibility: Without structured task breakdown and assignment, stakeholders and team members lack clarity on what needs to be done, by whom, and by when.

Impact of the Problem

Research indicates that 42% of startup failures are attributed to building products without market need, but poor execution and planning contribute significantly to this statistic[1]. Teams waste 20–30% of development time on rework caused by inadequate planning and unclear requirements[2]. Additionally, unbalanced workload distribution leads to 67% higher burnout rates among overloaded developers[3].

Target User Pain Points

Startup Founders & CTOs:

- "I have a product idea but don't know how to structure the development process."

- "I can't afford a project manager, but I know we need better planning."

- "How do I ensure we're building an MVP, not a feature-complete product?"

Development Team Leads:

- "How do I fairly distribute work across my small team?"

- "I spend too much time breaking down features into tasks manually."

- "I'm not sure if we're following proper SDLC practices."

Individual Developers:

- "I don't understand why I'm assigned certain tasks over others."

- "I feel overloaded while my teammates seem to have less work."

- "I wish there was a clear roadmap showing how my work fits into the bigger picture."

Product Vision and Goals

Vision Statement

To democratize professional software development planning by making AI-powered SDLC expertise accessible to every startup and small development team, regardless of their project management experience or budget.

Product Goals

- Rapid MVP Planning: Enable teams to generate a complete, SDLC-aligned development plan from a rough product idea in under 15 minutes.

- Fair Task Distribution: Automatically assign tasks to team members based on skills, experience, and capacity, with transparent justification for each assignment.

- Risk Mitigation: Proactively identify common startup SDLC mistakes (missing testing, inadequate security, deployment gaps) and suggest corrections.

- SDLC Education: Educate inexperienced teams on proper software development practices through structured epic generation and guided task breakdown.

- Tool Integration: Seamlessly export plans to popular project management platforms (Jira, Trello, Notion, Linear, Asana) to fit existing workflows.

- Continuous Improvement: Allow teams to refine and adjust plans as they learn more about requirements, team capacity, and technical challenges.

Success Metrics

User Acquisition & Engagement:

- 10,000 registered users within 6 months of launch

- 30% monthly active user rate (users generating at least one plan per month)

- Average 3.5 plans created per active user per month

Product Quality:

- 85%+ user satisfaction score (based on post-plan generation survey)

- 90%+ of generated plans include all 5–6 core SDLC epics

- 80%+ of tasks assigned with valid skill-capacity-experience matching

Business Impact:

- 70% of users report time savings compared to manual planning (target: 5+ hours saved per plan)

- 50% of users successfully export plans to external project management tools

- 40% conversion rate from free tier to paid tier within 3 months

Retention:

- 60% user retention after first plan generation (return to create second plan)

- 35% monthly retention rate (MRR) after 3 months

Target Audience and User Personas

Primary Personas

Persona 1: Startup Founder / Technical Co-Founder

Name: Priya Sharma
Age: 29
Role: Co-Founder & CTO of early-stage SaaS startup
Background: 5 years as senior developer at mid-size tech company; first time leading a product from scratch
Team Size: 4 developers (1 senior, 2 mid-level, 1 junior)
Technical Skills: Strong in backend (Node.js, Python), moderate in frontend, basic PM knowledge

Goals:

- Validate product idea quickly with MVP in 8–10 weeks

- Ensure team follows best practices without micromanaging

- Make fair task assignments based on team skills

- Avoid common startup technical debt traps

Pain Points:

- Never managed a full SDLC process before

- Unsure how to break down product features into actionable tasks

- Worried about overloading senior developer while underutilizing junior developer

- Doesn't have budget or time to hire a project manager

Usage Scenario: Priya has a validated business idea for a SaaS platform helping small businesses manage invoices. She knows the core features but struggles to create a structured development plan. She uses AI SDLC Analyst to input her product description, team details, and 8-week timeline. The tool generates 6 epics with 45 tasks, assigns them across her team, and flags that she's missing API testing and monitoring tasks. Priya adjusts the plan, exports it to Notion, and shares it with her team for kickoff.

Persona 2: Solo Developer Turned Small Team Lead

Name: Amit Deshmukh
Age: 32
Role: Founder & Lead Developer of 3-person dev team
Background: 7 years as freelance developer; recently formed a team to build product ideas
Team Size: 3 developers (himself + 1 frontend specialist + 1 QA engineer)
Technical Skills: Full-stack developer (React, Django), no formal PM training

Goals:

- Structure development process for first team-based project

- Learn proper SDLC practices while building

- Ensure QA engineer is utilized effectively from the start

- Build reputation for delivering quality products on time

Pain Points:

- Used to working solo; never delegated tasks systematically

- Doesn't know when to involve QA (start, middle, or end of development?)

- Struggles to estimate realistic timelines

- Wants to avoid scope creep that plagued past freelance projects

Usage Scenario: Amit's team is building an e-commerce platform for local artisans. He inputs the product features (product catalog, shopping cart, payment integration, seller dashboard) and team profiles. AI SDLC Analyst generates a plan that includes testing tasks throughout the development cycle, not just at the end. The tool assigns QA tasks for test planning during the architecture phase and incremental testing during feature implementation, teaching Amit when and how to involve his QA engineer effectively.

Persona 3: Non-Technical Founder with Technical Team

Name: Neha Kapoor
Age: 35
Role: Founder & CEO of healthtech startup
Background: 8 years in healthcare operations; MBA; no technical background
Team Size: 5-person dev team (hired freelancers and one full-time dev lead)
Technical Skills: None; relies entirely on dev lead for technical decisions

Goals:

- Understand what her development team is working on

- Ensure development plan aligns with business goals and timeline

- Communicate progress to investors and stakeholders

- Verify team is working efficiently and fairly

Pain Points:

- Cannot evaluate if development plan is realistic or padded

- Struggles to understand technical jargon in dev discussions

- Worried about overpaying for inefficient development

- Needs visibility into who's working on what and why

Usage Scenario: Neha's dev lead provides a rough technical breakdown, but she can't assess if it's reasonable. She inputs the product requirements into AI SDLC Analyst independently and reviews the generated plan. The tool's explanations (written in plain language) help her understand why certain tasks take longer, why specific team members are assigned certain work, and what "MVP scope" actually means. She uses this understanding to have more informed conversations with her dev lead and confidently report progress to investors.

Secondary Personas

Persona 4: Developer in Small Team

Name: Arjun Nair
Age: 26
Role: Mid-level frontend developer in 6-person startup
Background: 3 years of React development experience
Team Size: Member of 6-person dev team
Technical Skills: Strong frontend (React, TypeScript), basic backend knowledge

Goals:

- Understand why he's assigned certain tasks

- Ensure his workload is fair compared to teammates

- Learn new skills through appropriate stretch assignments

- Contribute effectively to team success

Pain Points:

- Sometimes feels overloaded while others seem less busy

- Doesn't understand how tasks are prioritized and assigned

- Wants more transparency in planning process

- Feels decisions are made arbitrarily by team lead

Usage Scenario: Arjun's team lead uses AI SDLC Analyst to generate and share the development plan. When Arjun sees his task assignments, each comes with an explanation: "Assigned to Arjun: Strong React skills, 30 hours available this sprint, previously delivered similar component successfully." This transparency helps Arjun understand the rationale, reduces perceived unfairness, and builds trust in the planning process.

User Stories and Acceptance Criteria

Epic 1: Project Input & Initial Planning

User Story 1.1: Product Description Input

As a startup founder,
I want to input a short description of my product idea with key features,
So that the AI can understand what I'm trying to build.

Acceptance Criteria:

- User can enter product name (max 100 characters)

- User can enter product description (100–500 words) with rich text formatting

- User can add 5–10 key features or user stories as bullet points

- User can specify non-functional priorities (performance, security, scalability, time-to-market) via checkboxes or ranking

- User can select or input target tech stack from common options (React, Node.js, Django, etc.) or custom input

- User can specify rough timeline (MVP in X weeks, slider or dropdown: 4, 6, 8, 10, 12+ weeks)

- System validates minimum required information before proceeding (product description, at least 3 features, timeline)

- User can save draft and return later to complete input

User Story 1.2: Team Member Profile Creation

As a team lead,
I want to create profiles for each team member with their skills and availability,
So that tasks can be assigned fairly based on capabilities and capacity.

Acceptance Criteria:

- User can add 1–10 team members

- For each team member, user enters: name, role (dropdown: backend, frontend, full-stack, QA, DevOps, designer, other), skills/technologies (multi-select tags or free text), experience level (junior 0–2 years, mid 2–5 years, senior 5+ years, or numeric input), weekly capacity in hours (default 40, adjustable 10–60), current workload percentage (0–100%)

- System calculates available capacity = weekly capacity × (1 - current workload percentage)

- User can mark team members as "preferred for certain tasks" (optional constraint)

- User can duplicate team member profiles to speed up entry for similar roles

- System warns if total team capacity seems insufficient for project scope and timeline

User Story 1.3: Review Input Summary Before Generation

As a user,
I want to review a summary of my inputs before the AI generates the plan,
So that I can verify accuracy and make corrections.

Acceptance Criteria:

- System displays summary page showing: product name and description, list of key features, non-functional priorities, tech stack, timeline, team member count and total available capacity, estimated project size (small, medium, large based on features and timeline)

- User can edit any section from summary page without losing other inputs

- User can proceed to plan generation with clear call-to-action button

- System shows estimated generation time (typically 30–60 seconds)

Epic 2: SDLC Epic Generation

User Story 2.1: Generate SDLC-Aligned Epics for Startup MVP

As a startup founder,
I want to receive 5–6 SDLC-aligned epics tailored to my product and timeline,
So that I have a structured development framework without needing PM expertise.

Acceptance Criteria:

- System generates exactly 5–6 epics that map to startup-friendly SDLC phases

- Standard epic structure includes: 1. Discovery & MVP Scoping, 2. Architecture & Technical Setup, 3. Core Feature Implementation, 4. Testing & Basic Security, 5. Deployment & Release, 6. Post-Release Improvements & Feedback Loop

- Each epic includes: epic name and goal, scope for MVP stage (what's included), definition of done (completion criteria), estimated duration in weeks, dependencies on other epics

- System adapts epic content based on product type (SaaS, mobile app, e-commerce, fintech, etc.)

- Epics are ordered sequentially based on typical SDLC flow

- User can view detailed description of each epic in expandable sections

User Story 2.2: Customize or Adjust Generated Epics

As a team lead,
I want to customize the generated epics if my project has unique requirements,
So that the plan reflects my specific needs.

Acceptance Criteria:

- User can rename any epic

- User can edit epic goals and scope descriptions

- User can adjust epic duration estimates

- User can reorder epics (with warnings if dependencies are violated)

- User can add a custom epic (max 8 epics total)

- User can merge two epics if they prefer consolidated planning

- System warns if customizations create logical conflicts (e.g., testing before implementation)

- All customizations are saved and reflected in task generation

Epic 3: Task Breakdown & Backlog Creation

User Story 3.1: Generate Granular Tasks for Each Epic

As a developer,
I want to see each epic broken down into small, actionable tasks (2–8 hours each),
So that I know exactly what work needs to be done.

Acceptance Criteria:

- System generates 30–60 total tasks across all epics (average 6–10 tasks per epic)

- Each task includes: unique task ID, task title (short, action-oriented), detailed description (what to do and why), acceptance criteria (3–5 bullet points defining "done"), required skills/technologies, required role (backend, frontend, QA, DevOps, etc.), estimated effort (hours: 2, 4, 6, 8, 12, 16), priority (critical, high, medium, low), dependencies (list of task IDs that must be completed first)

- Tasks are appropriately sized: 70% of tasks are 2–8 hours, 25% are 8–16 hours, 5% are 16–24 hours (no task exceeds 24 hours)

- System generates mix of task types: feature development, API integration, testing, documentation, deployment, monitoring setup

- Tasks align with specified tech stack and product features

- System ensures no "orphan" tasks (all tasks belong to an epic)

User Story 3.2: Understand Task Dependencies

As a team lead,
I want to see clear task dependencies,
So that I can plan the sequence of work and avoid blockers.

Acceptance Criteria:

- Each task displays list of prerequisite tasks (tasks that must complete before this one can start)

- User can view dependency graph or flowchart showing task relationships

- System highlights "critical path" tasks that cannot be delayed without affecting project timeline

- User can visualize which tasks can be done in parallel vs. sequentially

- System warns if circular dependencies are detected

- User can manually add or remove dependencies with explanation prompt

User Story 3.3: Edit and Refine Task Backlog

As a team lead,
I want to edit, add, or remove tasks from the generated backlog,
So that the plan matches my team's specific workflow and knowledge.

Acceptance Criteria:

- User can edit any task field (title, description, acceptance criteria, effort, priority)

- User can add new custom tasks with all standard fields

- User can delete tasks (with confirmation prompt and warning if other tasks depend on it)

- User can split large tasks into smaller subtasks

- User can merge similar tasks

- User can move tasks between epics

- System recalculates capacity and timeline when tasks are modified

- All edits are tracked with changelog (who changed what and when)

Epic 4: Intelligent Task Assignment

User Story 4.1: Automatic Task-to-Person Assignment

As a team lead,
I want tasks automatically assigned to the most suitable team members,
So that I don't have to manually distribute work while ensuring fairness.

Acceptance Criteria:

- System assigns every task to exactly one team member (no unassigned or multi-assigned tasks)

- Assignment algorithm considers: skill match (required skills vs. team member skills), experience level (task complexity vs. team member experience), available capacity (team member's free hours vs. task effort), current workload (distributes work evenly across team), role alignment (backend tasks to backend developers, QA tasks to QA engineers)

- System calculates "fit score" (0–100) for each team member per task

- Task is assigned to team member with highest fit score (if tie, capacity is tiebreaker)

- System ensures no team member is assigned more tasks than their capacity allows

- System avoids "hero developer" syndrome (no single person gets $>$40% of critical tasks)

- System balances workload so variance in assigned hours per person is $<$20%

User Story 4.2: View Explainable Assignment Rationale

As a developer,
I want to understand why I was assigned specific tasks,
So that I trust the planning process and see it as fair.

Acceptance Criteria:

- Each assigned task displays explanation text (50–100 words) justifying the assignment

- Explanation includes: primary reason for assignment (e.g., "strong skill match in React"), secondary factors (e.g., "sufficient capacity", "previously completed similar task"), fit score breakdown (skill: 90, experience: 80, capacity: 100, overall: 90)

- Explanation is written in plain, human-readable language (no technical jargon)

- User can view alternative assignments that were considered but not chosen

- System highlights if assignment is a "stretch task" for skill development

- Explanations are visible to all team members (transparency) unless team lead disables sharing

User Story 4.3: Manually Override or Adjust Assignments

As a team lead,
I want to manually reassign tasks if I have knowledge the AI doesn't,
So that I can incorporate team dynamics and personal preferences.

Acceptance Criteria:

- User can drag-and-drop tasks between team members in assignment view

- User can reassign any task to any team member

- System warns if reassignment creates skill mismatch or capacity overload

- User can provide reason for override (free text, optional)

- System recalculates workload balance after manual changes

- User can "lock" assignments to prevent future auto-adjustments

- User can revert to AI-suggested assignments at any time

- Manual overrides are logged and visible in assignment history

Epic 5: Startup-Specific Guidance & Risk Warnings

User Story 5.1: Identify Common SDLC Mistakes

As a first-time founder,
I want the system to flag common startup mistakes in my plan,
So that I can avoid predictable failures.

Acceptance Criteria:

- System analyzes generated plan for common anti-patterns and issues

- System detects and warns about: too many features for given timeline (scope creep risk), no testing tasks or insufficient QA allocation ($<$15% of total effort), missing security tasks (authentication, authorization, data protection), no deployment or DevOps tasks, missing monitoring/logging tasks, no documentation tasks, single point of failure (one person responsible for critical path), unrealistic timeline (tasks require more capacity than team has)

- Each warning includes: severity level (critical, high, medium, low), explanation of the risk, suggested fix or adjustment

- System provides actionable recommendations: "Drop features X and Y to fit 8-week timeline", "Add API testing tasks to Epic 4", "Assign monitoring setup task to DevOps role"

- User can acknowledge warnings (mark as "accepted risk") or apply suggested fixes with one click

- System tracks which warnings were addressed vs. ignored

User Story 5.2: Receive Balancing & Optimization Suggestions

As a team lead,
I want to receive suggestions to improve workload balance and timeline,
So that my plan is realistic and team morale stays high.

Acceptance Criteria:

- System analyzes capacity utilization per team member and overall timeline feasibility

- System suggests: removing or deferring non-critical features if timeline is tight, adding team members or extending timeline if workload exceeds capacity by $>$20%, reassigning tasks to balance workload if one person is $>$30% more loaded than others, breaking large tasks into smaller parallel tasks if critical path is bottleneck

- Each suggestion includes: expected impact on timeline, expected impact on workload distribution, trade-offs to consider

- User can apply, modify, or dismiss suggestions

- System recalculates plan after applying each suggestion

User Story 5.3: Learn SDLC Best Practices Through Contextual Tips

As an inexperienced technical founder,
I want to learn SDLC best practices as I build my plan,
So that I become a better project planner over time.

Acceptance Criteria:

- System provides educational tooltips and "info" icons throughout the interface explaining SDLC concepts

- Topics covered: what is an epic vs. task, why testing should happen iteratively, importance of MVP scope definition, how to write good acceptance criteria, what makes a task "well-sized", dependency management basics

- Tips are contextual (appear when relevant to user's current action)

- User can access "SDLC Guide for Startups" reference documentation from main menu

- System tracks which tips user has viewed and doesn't repeat them excessively

- User can disable tips if they prefer minimal UI

Epic 6: Output & Export

User Story 6.1: View Comprehensive Plan Summary

As a founder,
I want to see a complete summary of the generated plan,
So that I can review it before sharing with my team.

Acceptance Criteria:

- System generates summary report including: project overview (product name, description, timeline, MVP scope), team composition (roles, skills, capacity), list of epics with goals and durations, full task backlog (grouped by epic, sorted by priority and dependencies), task assignment table (team member, assigned tasks, total hours), explanations for major assignment decisions, identified risks and warnings (with status: addressed/acknowledged/ignored), timeline visualization (Gantt chart or sprint view)

- Summary is available as web page (shareable link) and downloadable PDF

- User can customize which sections to include in export

- Summary includes generated date and version number for tracking

User Story 6.2: Export to Project Management Tools

As a team lead,
I want to export the plan to my existing project management tool,
So that I can start tracking work immediately without manual re-entry.

Acceptance Criteria:

- System supports export to: Jira (via CSV or API integration), Trello (via JSON import or API), Notion (via database template or API), Linear (via CSV or API), Asana (via CSV or API), GitHub Projects (via CSV), Generic CSV format (for other tools)

- Export includes: all epics as top-level items (epics, projects, or boards depending on tool), all tasks with full details (title, description, acceptance criteria, assignee, effort, priority, dependencies), team member assignments, task dependencies (if tool supports), custom fields for skill requirements and fit scores (if tool supports)

- User can preview export before finalizing

- System provides step-by-step instructions for importing into each tool

- Export maintains task IDs for cross-referencing back to AI SDLC Analyst

User Story 6.3: Share Plan with Team & Stakeholders

As a founder,
I want to share the generated plan with my team and stakeholders,
So that everyone is aligned on the development roadmap.

Acceptance Criteria:

- System generates unique shareable link for each plan (read-only access)

- User can control access: public (anyone with link), team members only (requires login), specific email addresses only

- Shared view shows all plan details including rationale and explanations

- User can generate presentation-ready version (simplified view, key highlights only)

- User can add comments or notes to shared plan for team discussion

- Team members can leave feedback or questions on specific tasks (if enabled)

- User receives notifications when team members view or comment on plan

Epic 7: Plan Refinement & Iteration

User Story 7.1: Update Plan as Project Evolves

As a team lead,
I want to update the plan as we learn more during development,
So that it remains accurate and useful throughout the project.

Acceptance Criteria:

- User can edit plan at any time after initial generation

- User can mark tasks as complete, in-progress, or blocked

- User can add new tasks discovered during development

- User can update team member capacity or availability

- User can adjust timeline or MVP scope

- System suggests reassignments if capacity changes significantly

- System maintains version history showing how plan evolved over time

- User can compare current plan to previous versions

User Story 7.2: Request Plan Re-Generation After Major Changes

As a founder,
I want to ask the AI to regenerate parts of the plan if requirements change significantly,
So that I don't have to manually adjust dozens of tasks.

Acceptance Criteria:

- User can trigger "re-plan" action for entire project or specific epic

- System asks user what changed (new features, different timeline, team changes, etc.)

- System regenerates affected epics and tasks while preserving completed work

- System shows diff view (old vs. new plan) before applying changes

- User can selectively accept or reject AI's suggestions

- System maintains link between original tasks and regenerated versions for continuity

- Completed tasks are never deleted (marked as "done in previous version")

Functional Requirements

Core Features

Feature 1: AI-Powered Epic Generation Engine

Description: Natural language processing system that analyzes product description, features, tech stack, and timeline to generate 5–6 SDLC-aligned epics suitable for startup MVP development.

Requirements:

- FR-1.1: System must process product descriptions of 100–500 words and extract key information (product type, domain, complexity, user types).

- FR-1.2: System must map product requirements to standard SDLC phases adapted for startups (Discovery, Architecture, Implementation, Testing, Deployment, Post-Release).

- FR-1.3: System must generate epic goals, scope definitions, and completion criteria specific to the product being built.

- FR-1.4: System must adapt epic content based on product category templates (SaaS, mobile app, e-commerce, fintech, etc.).

- FR-1.5: System must ensure epic ordering respects logical dependencies (e.g., architecture before implementation).

- FR-1.6: System must complete epic generation within 10 seconds for 95% of requests.

Feature 2: Intelligent Task Breakdown System

Description: AI component that decomposes each epic into granular, actionable tasks with detailed descriptions, acceptance criteria, effort estimates, and dependencies.

Requirements:

- FR-2.1: System must generate 30–60 total tasks across all epics based on project size and complexity.

- FR-2.2: System must ensure task size distribution: 70% tasks are 2–8 hours, 25% are 8–16 hours, 5% are 16–24 hours.

- FR-2.3: System must generate diverse task types: feature development (50–60%), testing (15–20%), deployment/DevOps (10–15%), documentation (5–10%), architecture/design (5–10%).

- FR-2.4: System must create detailed acceptance criteria (3–5 bullet points per task) defining verifiable "done" conditions.

- FR-2.5: System must identify and map task dependencies based on technical prerequisites and logical sequencing.

- FR-2.6: System must tag each task with required skills, technologies, and role (backend, frontend, QA, DevOps, etc.).

- FR-2.7: System must assign priority levels (critical, high, medium, low) based on MVP criticality and dependencies.

Feature 3: Skill-Based Task Assignment Algorithm

Description: Matching algorithm that assigns each task to the most suitable team member based on multi-factor scoring of skills, experience, capacity, and workload balance.

Requirements:

- FR-3.1: System must calculate fit score (0–100) for each team member per task using formula: Fit Score = (Skill Match × 0.4) + (Experience Match × 0.3) + (Capacity Availability × 0.2) + (Workload Balance × 0.1).

- FR-3.2: System must assign each task to the team member with highest fit score.

- FR-3.3: System must ensure no team member exceeds available capacity (assigned hours ≤ available hours).

- FR-3.4: System must balance workload so standard deviation of assigned hours across team members is minimized (variance < 20%).

- FR-3.5: System must prevent single person from being assigned $>$40% of critical-path tasks.

- FR-3.6: System must handle edge cases: team member with unique skill, team member unavailable, tasks requiring multiple skills.

- FR-3.7: System must support manual override of any assignment with capacity validation.

Feature 4: Explainable AI Assignment Justification

Description: Natural language generation component that creates human-readable explanations for each task assignment decision.

Requirements:

- FR-4.1: System must generate explanation text (50–100 words) for every assigned task.

- FR-4.2: Explanation must include primary assignment reason (skill match, experience, availability, etc.).

- FR-4.3: Explanation must include fit score breakdown (skill, experience, capacity, overall scores).

- FR-4.4: Explanation must be written in plain language understandable to non-technical users.

- FR-4.5: System must highlight if task is a "stretch assignment" for skill development.

- FR-4.6: System must show alternative team members considered (with their fit scores) for transparency.

Feature 5: Risk Detection & Startup Guidance System

Description: Rule-based and heuristic analysis engine that identifies common startup SDLC mistakes and provides actionable recommendations.

Requirements:

- FR-5.1: System must detect scope creep risk (features require $>$120% of available timeline capacity).

- FR-5.2: System must flag insufficient testing allocation (testing tasks $<$15% of total effort).

- FR-5.3: System must identify missing security tasks (no authentication, authorization, or data protection tasks).

- FR-5.4: System must detect missing deployment/DevOps tasks (no CI/CD, hosting, or monitoring tasks).

- FR-5.5: System must identify hero developer syndrome (one person assigned $>$40% of critical tasks).

- FR-5.6: System must warn about unrealistic timeline (required hours exceed available team capacity by $>$20%).

- FR-5.7: System must provide severity rating (critical, high, medium, low) for each detected issue.

- FR-5.8: System must generate actionable fix recommendations (specific tasks to add/remove/adjust).

- FR-5.9: User must be able to acknowledge warnings or apply suggested fixes with one-click.

Feature 6: Multi-Format Export & Integration

Description: Export engine that transforms generated plans into formats compatible with popular project management tools and collaboration platforms.

Requirements:

- FR-6.1: System must export plans to CSV format with all task fields included.

- FR-6.2: System must export to Jira-compatible CSV with correct field mapping (summary, description, assignee, story points, etc.).

- FR-6.3: System must export to Trello JSON with boards (epics), lists (task status), and cards (tasks).

- FR-6.4: System must generate Notion database import file with all properties preserved.

- FR-6.5: System must provide API integration for Linear, Asana, and GitHub Projects (OAuth authentication).

- FR-6.6: System must generate PDF report with formatted summary, epic descriptions, task table, and assignment explanations.

- FR-6.7: System must provide shareable web link (unique URL) for read-only plan viewing.

- FR-6.8: System must include import instructions for each supported tool.

Non-Functional Requirements

Performance

- NFR-1.1: Epic generation must complete within 10 seconds for 95% of requests.

- NFR-1.2: Task breakdown must complete within 30 seconds for projects with up to 10 features.

- NFR-1.3: Task assignment calculation must complete within 15 seconds for teams up to 10 members.

- NFR-1.4: Page load time must be under 2 seconds on 4G mobile connection.

- NFR-1.5: System must support concurrent plan generation for up to 100 users without performance degradation.

- NFR-1.6: Export operations must complete within 10 seconds for plans with up to 100 tasks.

Scalability

- NFR-2.1: System must support up to 10,000 registered users in first 6 months.

- NFR-2.2: System must handle up to 500 plan generations per day.

- NFR-2.3: Database must efficiently store and retrieve up to 100,000 plans and 10 million tasks.

- NFR-2.4: API must handle 1,000 requests per minute during peak usage.

Security

- NFR-3.1: All user data must be encrypted at rest using AES-256 encryption.

- NFR-3.2: All data in transit must use TLS 1.3 or higher.

- NFR-3.3: User authentication must support OAuth 2.0 (Google, GitHub) and email/password with bcrypt hashing.

- NFR-3.4: System must enforce role-based access control (plan owner, team member, viewer).

- NFR-3.5: API endpoints must implement rate limiting (100 requests per user per minute).

- NFR-3.6: System must comply with GDPR for European users (data export, deletion, consent).

- NFR-3.7: Sensitive data (AI model prompts with product details) must not be logged or used for model training without explicit consent.

Usability

- NFR-4.1: System must be usable by non-technical founders with no PM experience.

- NFR-4.2: New users must be able to generate their first plan within 15 minutes without external help.

- NFR-4.3: UI must be responsive and work on desktop (1920×1080), tablet (1024×768), and mobile (375×667) screens.

- NFR-4.4: System must provide contextual help and tooltips for all non-obvious features.

- NFR-4.5: Error messages must be clear, actionable, and written in plain language.

- NFR-4.6: System must support undo/redo for all editing actions.

Reliability

- NFR-5.1: System uptime must be $\geq$99.5% (excluding planned maintenance).

- NFR-5.2: System must auto-save user inputs every 30 seconds to prevent data loss.

- NFR-5.3: AI generation must have fallback mechanisms if primary model fails (use simpler heuristic rules).

- NFR-5.4: System must gracefully handle API errors from external integrations (Jira, Notion, etc.).

- NFR-5.5: Database backups must occur daily with 30-day retention.

Maintainability

- NFR-6.1: System must use modular architecture allowing independent updates to epic generation, task breakdown, and assignment engines.

- NFR-6.2: Code must have $\geq$80% test coverage (unit + integration tests).

- NFR-6.3: AI prompts and rules must be configurable without code changes (stored in database or config files).

- NFR-6.4: System must log all AI generation requests and results for debugging and improvement.

- NFR-6.5: API must be versioned (v1, v2) to support backward compatibility during updates.

Technical Architecture

System Overview

AI SDLC Analyst follows a modern three-tier architecture:

- Frontend: React-based single-page application (SPA) with responsive UI, real-time updates, and rich interactions.

- Backend: Node.js/Express API server handling business logic, AI orchestration, and data persistence.

- AI Layer: Large language model (LLM) integration for epic generation, task breakdown, and explanation generation, augmented with rule-based heuristics for assignment and risk detection.

Technology Stack

Frontend:

- React 18 with TypeScript

- Tailwind CSS for styling

- React Query for API state management

- Recharts for timeline and workload visualizations

- React DnD for drag-and-drop task assignment

Backend:

- Node.js 20 with Express 4

- TypeScript for type safety

- PostgreSQL 16 for relational data storage

- Redis for session management and caching

- Bull for background job processing (plan generation)

AI & ML:

- OpenAI GPT-4 or Anthropic Claude 3 for natural language understanding and generation

- LangChain for prompt engineering and LLM orchestration

- Custom rule-based algorithms for task assignment scoring and workload balancing

- Prompt templates for epic generation, task breakdown, and explanation synthesis

Infrastructure:

- Hosting: Vercel (frontend), Railway or Render (backend)

- Database: Supabase or Neon (managed PostgreSQL)

- File storage: AWS S3 or Cloudflare R2 (for PDF exports)

- Monitoring: Sentry for error tracking, PostHog for analytics

- CI/CD: GitHub Actions

Data Model (Key Entities)

User

- id, email, name, auth_provider (Google, GitHub, email), created_at, subscription_tier (free, pro, enterprise)

Project

- id, user_id, name, description, features (JSON), tech_stack (JSON), timeline_weeks, non_functional_priorities (JSON), created_at, updated_at, status (draft, generated, in_progress, completed)

TeamMember

- id, project_id, name, role, skills (JSON), experience_level, weekly_capacity_hours, current_workload_percentage

Epic

- id, project_id, name, goal, scope, definition_of_done, estimated_duration_weeks, order_index, sdlc_phase (discovery, architecture, implementation, testing, deployment, post_release)

Task

- id, epic_id, title, description, acceptance_criteria (JSON), required_skills (JSON), required_role, estimated_effort_hours, priority, dependencies (task_id array), assigned_to (team_member_id), status (todo, in_progress, done, blocked)

Assignment

- id, task_id, team_member_id, fit_score, explanation_text, created_at, is_manual_override

Warning

- id, project_id, type (scope_creep, insufficient_testing, missing_security, etc.), severity, description, recommendation, status (open, acknowledged, resolved)

API Endpoints (Key Routes)

Authentication:

- POST /api/auth/signup

- POST /api/auth/login

- POST /api/auth/oauth/google

- POST /api/auth/oauth/github

Project Management:

- POST /api/projects (create new project)

- GET /api/projects (list user's projects)

- GET /api/projects/:id (get project details)

- PUT /api/projects/:id (update project)

- DELETE /api/projects/:id

Plan Generation:

- POST /api/projects/:id/generate-plan (trigger AI plan generation)

- GET /api/projects/:id/generation-status (check generation progress)

Epic & Task Management:

- GET /api/projects/:id/epics

- PUT /api/epics/:id (update epic)

- GET /api/projects/:id/tasks

- POST /api/tasks (add custom task)

- PUT /api/tasks/:id (update task)

- DELETE /api/tasks/:id

Assignment:

- GET /api/projects/:id/assignments

- PUT /api/assignments/:id/reassign (manual override)

Export:

- GET /api/projects/:id/export/csv

- GET /api/projects/:id/export/jira-csv

- GET /api/projects/:id/export/notion-json

- GET /api/projects/:id/export/pdf

- POST /api/projects/:id/export/jira-api (OAuth integration)

Sharing:

- POST /api/projects/:id/share (generate shareable link)

- GET /api/shared/:share_token (view shared plan)

AI Processing Pipeline

Step 1: Input Analysis

- Extract key information from product description using LLM

- Classify product type (SaaS, mobile, e-commerce, etc.)

- Identify complexity level and estimated project size

Step 2: Epic Generation

- Select appropriate epic template based on product type

- Use LLM to generate customized epic goals, scope, and definition of done

- Validate epic sequence and dependencies

Step 3: Task Breakdown

- For each epic, use LLM to generate 6–10 tasks based on features and tech stack

- Apply heuristic rules to ensure task size distribution (70% small, 25% medium, 5% large)

- Generate acceptance criteria and identify dependencies

Step 4: Task Assignment

- Calculate fit scores for all (task, team member) pairs using weighted formula

- Run optimization algorithm to assign tasks minimizing variance in workload

- Generate explanation text for each assignment using LLM

Step 5: Risk Analysis

- Apply rule-based checks for common anti-patterns

- Generate warnings and recommendations

- Calculate severity levels

Step 6: Output Formatting

- Serialize plan to database

- Generate summary views and visualizations

- Prepare export formats

User Interface Design

Key Screens & Wireframes

1. Project Setup Wizard (Multi-Step Form)

Step 1: Product Details

- Product name input (text field)

- Product description (rich text editor, 100–500 words)

- Key features list (add/remove bullet points, 5–10 features)

- Non-functional priorities (checkboxes: performance, security, scalability, time-to-market)

- Tech stack selector (multi-select dropdown or tags)

- Timeline slider (4, 6, 8, 10, 12+ weeks)

- "Save Draft" and "Next" buttons

Step 2: Team Composition

- Add team member button

- For each member: name, role dropdown, skills tags, experience level (junior/mid/senior or years), weekly capacity (hours), current workload (%)

- Visual capacity summary bar showing total available hours

- "Previous" and "Next" buttons

Step 3: Review & Generate

- Summary card showing all inputs

- Edit buttons for each section

- Estimated generation time (30–60 seconds)

- "Generate Plan" primary CTA button

- Loading screen during generation (progress indicator, motivational messages)

2. Plan Overview Dashboard

Top Section:

- Project name and status badge

- Key metrics cards: total tasks, total hours, timeline, team size

- Quick actions: Export, Share, Edit

Middle Section (Tabs):

- Epics Tab: List of 5–6 epics with expand/collapse sections showing goal, scope, tasks count, duration

- Tasks Tab: Sortable/filterable table with columns: task name, epic, assignee, effort, priority, status, dependencies

- Team Tab: Team member cards showing assigned tasks, total hours, capacity utilization, fit scores

- Timeline Tab: Gantt chart or sprint view showing task sequence and parallelism

- Warnings Tab: List of detected issues with severity badges, descriptions, and fix buttons

Right Sidebar:

- Assignment explanations panel (shows rationale when task is selected)

- Quick filters: by epic, by assignee, by priority

3. Task Assignment View

Layout:

- Left column: Unassigned or all tasks list (draggable cards)

- Right columns: One column per team member showing assigned tasks

- Each task card shows: task name, effort, priority, skill tags

- Each team member column shows: name, role, capacity bar (assigned/available), total hours

Interactions:

- Drag-and-drop tasks between columns

- Hover on task to see fit score for current assignee

- Click task to see detailed view with explanation

- "Auto-assign All" button to revert to AI suggestions

- Warnings appear if reassignment causes capacity overload

4. Export & Share Screen

Export Section:

- Export format selector (CSV, Jira CSV, Trello JSON, Notion, PDF)

- Preview export data

- Download button

- Integration buttons for Jira/Linear/Asana (OAuth connect)

Share Section:

- Generate shareable link button

- Access control settings: public, team only, specific emails

- Copy link button

- View permissions toggle (read-only, can comment)

- List of people who viewed the plan

Design System & Style Guide

Color Palette:

- Primary: #4F46E5 (Indigo 600) - CTAs, active states

- Secondary: #10B981 (Green 500) - Success, positive indicators

- Warning: #F59E0B (Amber 500) - Warnings, medium priority

- Error: #EF4444 (Red 500) - Critical warnings, errors

- Neutral: #6B7280 (Gray 500) - Text, borders

- Background: #F9FAFB (Gray 50) - Page background

- Surface: #FFFFFF - Cards, panels

Typography:

- Font: Inter (sans-serif)

- Headings: 600 weight, various sizes (32px, 24px, 20px, 18px)

- Body: 400 weight, 16px

- Captions: 400 weight, 14px

Components:

- Buttons: rounded-lg, shadow-sm, consistent padding

- Cards: border, shadow, rounded corners

- Inputs: border focus state, error state styling

- Tags/Badges: rounded-full, color-coded by type

- Modals: centered, overlay background, slide-in animation

Development Roadmap & Milestones

Phase 1: MVP Development (Weeks 1–12)

Sprint 1–2 (Weeks 1–4): Core Input & Data Model

- User authentication (email/password, OAuth)

- Project setup wizard (product details, team composition)

- Database schema implementation

- Basic project CRUD operations

Sprint 3–4 (Weeks 5–8): AI Engine & Epic Generation

- LLM integration (OpenAI or Anthropic API)

- Epic generation prompt engineering

- Task breakdown algorithm

- Basic risk detection rules

Sprint 5–6 (Weeks 9–12): Assignment & UI Polish

- Task assignment algorithm implementation

- Explanation generation

- Plan overview dashboard

- Export to CSV and PDF

- User testing and bug fixes

MVP Release Criteria:

- Users can input project and team details

- System generates 5–6 epics with 30–60 tasks

- Tasks are assigned to team members with explanations

- Users can export to CSV and PDF

- 90% of generated plans are structurally valid

- User can complete flow in under 15 minutes

Phase 2: Integrations & Collaboration (Weeks 13–20)

Sprint 7–8 (Weeks 13–16): Project Management Tool Integrations

- Jira CSV export with field mapping

- Trello JSON export and API integration

- Notion database template generation

- OAuth setup for API integrations

Sprint 9–10 (Weeks 17–20): Sharing & Collaboration Features

- Shareable links with access control

- Team member comments on tasks

- Real-time updates using WebSockets

- Email notifications for plan sharing

Phase 3: Advanced Features & Optimization (Weeks 21–28)

Sprint 11–12 (Weeks 21–24): Plan Refinement & Iteration

- Task status tracking (todo, in-progress, done)

- Plan versioning and comparison

- Re-generation for specific epics

- Improved risk detection (10+ rules)

Sprint 13–14 (Weeks 25–28): AI Improvements & Analytics

- Fine-tuned prompts based on user feedback

- Alternative assignment suggestions

- User analytics dashboard (plans created, time saved)

- A/B testing for explanation quality

Phase 4: Scale & Enterprise Features (Months 7–12)

- Multi-project management

- Organization accounts with role-based access

- Custom epic and task templates

- Advanced reporting and analytics

- Slack/Discord integrations

- API for third-party integrations

- Enterprise SSO (SAML)

Success Metrics & KPIs

Product Metrics

Acquisition:

- Monthly new user signups

- Conversion rate from landing page visit to signup

- Traffic sources (organic, referral, paid)

Activation:

- Percentage of users who complete first plan generation

- Time to first plan generation (target: $<$15 minutes)

- Completion rate of project setup wizard

Engagement:

- Monthly active users (MAU)

- Average plans created per user per month

- Average session duration

- Feature adoption rates (export, sharing, manual reassignment)

Retention:

- Day 7, Day 30, Day 90 retention rates

- Churn rate (users who stop using after first plan)

- Returning user percentage

Revenue (Post-MVP):

- Free-to-paid conversion rate

- Monthly recurring revenue (MRR)

- Average revenue per user (ARPU)

- Customer lifetime value (LTV)

Quality Metrics

Plan Generation Quality:

- Percentage of plans with all 5–6 epics generated correctly

- Average number of tasks per plan (target: 30–60)

- Percentage of tasks with valid effort estimates (2–24 hours)

- Dependency graph validity (no circular dependencies)

Assignment Quality:

- Percentage of assignments with fit score $>$70

- Workload balance variance across team members (target: $<$20%)

- Percentage of assignments manually overridden by users ($<$30% indicates good AI accuracy)

User Satisfaction:

- Net Promoter Score (NPS) (target: $>$40)

- Customer Satisfaction Score (CSAT) post-plan generation (target: $>$4.0/5.0)

- Task assignment fairness rating (team member survey) (target: $>$3.5/5.0)

Technical Performance:

- Plan generation latency (p50, p95, p99) (target p95: $<$45 seconds)

- API response time (target p95: $<$500ms)

- Error rate (target: $<$1%)

- System uptime (target: $>$99.5%)

Assumptions & Constraints

Assumptions

- Target users have basic understanding of their product idea and can articulate 5–10 key features in plain language.

- Users have assembled a small team (3–10 members) or plan to hire within 2 weeks of planning.

- Users are willing to provide accurate team member skill and capacity information.

- Users have access to internet and modern web browsers (Chrome, Firefox, Safari, Edge).

- Users are planning web or mobile applications (not hardware, embedded systems, or highly specialized domains).

- MVP timeline is typically 4–12 weeks (system not optimized for longer multi-year projects).

- Users are open to AI suggestions but may want to customize plans based on their domain knowledge.

Constraints

Technical Constraints:

- AI model token limits restrict product description to ~3,000 tokens ($\approx$2,000 words including features).

- LLM API costs constrain number of plans users can generate on free tier (limit: 3 plans/month).

- Real-time collaboration requires WebSocket infrastructure increasing hosting complexity.

- OAuth integrations require approval from third-party platforms (Jira, Notion, etc.) which may take 2–4 weeks.

Business Constraints:

- Limited initial budget (<$50k) restricts team size to 3–4 developers for MVP.

- MVP must launch within 12 weeks to meet investor milestone.

- Free tier must exist to drive adoption, limiting revenue in early months.

- Cannot afford enterprise sales team initially; must rely on self-serve product-led growth.

Regulatory Constraints:

- Must comply with GDPR for European users (data export, deletion, consent mechanisms).

- Must comply with CCPA for California users.

- Cannot store user product ideas for AI training without explicit opt-in consent.

Risks & Mitigation Strategies

| Risk | Description | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| AI Quality Issues | LLM generates irrelevant or incorrect epics/tasks | High | Use prompt engineering best practices; human review during beta; fallback to template-based generation; collect user feedback to refine prompts |
| User Trust in AI | Users skeptical of AI-generated plans and assignments | High | Provide transparent explanations for all decisions; allow manual overrides; show fit scores and alternative options; highlight when AI is uncertain |
| Scope Creep | Users add too many features making MVP unrealistic | Medium | Build-in warnings for scope creep; suggest feature prioritization; educate users on MVP principles through tooltips and guides |
| API Cost Overruns | High LLM API usage exceeds budget | Medium | Implement rate limiting; optimize prompts to reduce token usage; cache common patterns; monitor costs daily |
| Integration Failures | Third-party APIs (Jira, Notion) change breaking exports | Medium | Abstract integrations behind adapter pattern; monitor API changelog; maintain fallback CSV export; communicate with users about limitations |
| Competition | Established PM tools add AI features | High | Focus on startup-specific use case; emphasize simplicity and speed; build strong brand in startup community; iterate faster based on feedback |
| User Onboarding Friction | Complex wizard deters new users | Medium | Conduct usability testing; simplify input form; provide example projects; add "quick start" option with defaults |
| Team Dynamics | AI assignments create conflict if perceived as unfair | Medium | Emphasize explanations and transparency; allow team leads to override; provide workload balance metrics; educate on assignment logic |
| Data Privacy Concerns | Users worried about sharing proprietary product ideas | High | Clearly communicate data usage policy; do not train AI on user data without consent; offer on-premise deployment for enterprises (future) |
| Scaling Issues | Performance degrades as user base grows | Medium | Design for horizontal scaling from start; use caching aggressively; queue background jobs; monitor performance metrics; load test before launch |

Table 1: Risk assessment and mitigation strategies

Dependencies

External Dependencies

- LLM API Provider: OpenAI GPT-4 or Anthropic Claude API availability and pricing stability.

- OAuth Providers: Google and GitHub OAuth services for user authentication.

- Project Management Tool APIs: Jira, Notion, Linear, Asana API availability and documentation quality.

- Cloud Infrastructure: Vercel, Railway, or Render uptime and performance.

- Database Provider: Supabase or Neon PostgreSQL availability.

- Payment Processor (Future): Stripe for paid tier subscriptions.

Internal Dependencies

- Prompt engineering expertise for epic and task generation quality.

- UI/UX design resources for intuitive onboarding and dashboard.

- DevOps resources for deployment, monitoring, and scaling.

- User research and feedback collection mechanism during beta.

- Content creation for SDLC educational guides and tooltips.

Out of Scope (For MVP)

The following features are explicitly excluded from the MVP release and may be considered for future iterations:

- Real-time collaboration (multiple users editing plan simultaneously)

- Mobile native apps (iOS, Android)

- AI-powered time tracking and progress monitoring

- Integration with version control systems (GitHub, GitLab)

- Budget estimation and cost tracking

- Resource leveling and advanced scheduling algorithms

- Team performance analytics and velocity tracking

- Custom AI model training on user's historical data

- Video tutorials and interactive onboarding

- Multi-language support (MVP is English-only)

- White-label or on-premise deployment options

- Advanced reporting (burn-down charts, cumulative flow diagrams)

- Integration with communication tools (Slack, Discord, Microsoft Teams)

- Calendar integration for deadline tracking

- Automated task status updates based on Git commits

Glossary

SDLC (Software Development Life Cycle): The process of planning, creating, testing, and deploying software applications, typically divided into phases such as requirements, design, implementation, testing, deployment, and maintenance.

Epic: A large body of work that can be broken down into smaller tasks or user stories. In AI SDLC Analyst, epics represent major SDLC phases adapted for startups.

MVP (Minimum Viable Product): The simplest version of a product that can be released to early users to validate core assumptions with minimal resources.

Task: A specific, actionable work item that can be completed by one person in a defined timeframe (typically 2–24 hours).

Fit Score: A numerical rating (0–100) indicating how well a team member matches the requirements of a specific task, based on skills, experience, and availability.

Capacity: The amount of time (in hours) a team member has available for project work in a given period (e.g., weekly capacity).

Workload Balance: The distribution of assigned work across team members, ideally as even as possible to prevent burnout and underutilization.

Acceptance Criteria: Specific conditions that must be met for a task to be considered complete.

Critical Path: The sequence of dependent tasks that determines the minimum time needed to complete the project.

Scope Creep: The tendency for project requirements to expand beyond the original plan, leading to delays and budget overruns.

LLM (Large Language Model): An AI model trained on vast amounts of text data, capable of understanding and generating human-like text (e.g., GPT-4, Claude).

Prompt Engineering: The practice of designing effective input prompts to guide LLM behavior and improve output quality.

Appendix A: Sample Epic & Task Output

Example: SaaS Dashboard Product (8-week MVP)

Product: Sales tracking dashboard for small businesses
Features: User authentication, deal pipeline view, analytics dashboard, email integration, task reminders
Tech Stack: React, Node.js, PostgreSQL, AWS
Team: 4 developers (1 senior full-stack, 1 mid-level frontend, 1 mid-level backend, 1 junior QA)

Generated Epics:

Epic 1: Discovery & MVP Scoping
Goal: Validate requirements and define MVP scope clearly
Duration: 1 week
Tasks: 5 tasks including user research, feature prioritization, technical feasibility analysis

Epic 2: Architecture & Technical Setup
Goal: Establish development environment and system architecture
Duration: 1 week
Tasks: 8 tasks including database design, API structure, authentication setup, CI/CD pipeline

Epic 3: Core Feature Implementation
Goal: Build essential features for MVP launch
Duration: 4 weeks
Tasks: 25 tasks including user authentication, deal pipeline CRUD, analytics data aggregation, email integration API

Epic 4: Testing & Basic Security
Goal: Ensure quality and secure MVP release
Duration: 1 week
Tasks: 7 tasks including unit tests, integration tests, security audit, penetration testing basics

Epic 5: Deployment & Release
Goal: Launch MVP to production environment
Duration: 0.5 weeks
Tasks: 4 tasks including production deployment, monitoring setup, rollback procedures, launch checklist

Epic 6: Post-Release Improvements
Goal: Gather feedback and iterate quickly
Duration: 0.5 weeks
Tasks: 3 tasks including user feedback collection, analytics review, priority bug fixes

Sample Task:

Task ID: TASK-023
Epic: Core Feature Implementation
Title: Implement Deal Pipeline Drag-and-Drop Interface
Description: Create interactive Kanban-style board allowing users to drag deals between pipeline stages (Lead, Qualified, Proposal, Negotiation, Closed). Use React DnD library for smooth drag-and-drop experience. Update deal stage in database on drop.
Acceptance Criteria:

- User can drag deal cards between pipeline columns

- Visual feedback during drag (card opacity, drop zone highlighting)

- Deal stage updates in database on successful drop

- Changes persist after page refresh

- Works on both desktop and tablet screens

Required Skills: React, JavaScript, CSS, REST API integration
Required Role: Frontend Developer
Estimated Effort: 8 hours
Priority: High
Dependencies: TASK-015 (Deal data model), TASK-018 (Pipeline API endpoints)
Assigned To: Priya (Mid-level Frontend Developer)
Fit Score: 92
Explanation: "Assigned to Priya because she has strong React and JavaScript skills (skill match: 95), has previously implemented drag-and-drop features in past projects (experience match: 90), and has 12 hours of available capacity this week (capacity: 90). This task aligns well with her frontend specialization and current workload allows for focused completion within 1–2 days."

Appendix B: User Feedback & Validation

During the PRD development process, we conducted 15 interviews with early-stage startup founders and technical leads to validate problem assumptions and feature priorities. Key insights:

Validation of Problem:

- 13/15 interviewees confirmed lack of PM expertise as a significant pain point in early-stage development

- 11/15 reported experiencing scope creep and missed MVP deadlines in past projects

- 14/15 expressed interest in AI-powered planning tools if they save $>$5 hours per week

Feature Priorities (Ranked by Importance):

- Automatic task assignment with explanations (14/15 rated as "must-have")

- Epic generation aligned to SDLC (12/15 rated as "must-have")

- Export to project management tools (11/15 rated as "must-have")

- Risk detection and warnings (10/15 rated as "should-have")

- Real-time collaboration (6/15 rated as "nice-to-have", deprioritized for MVP)

Concerns Raised:

- "How accurate are AI assignments?" (addressed through fit scores and manual overrides)

- "Will this work for non-standard tech stacks?" (addressed through custom tech stack input)

- "Can I use this if I don't have a full team yet?" (addressed through flexible team composition)

References

[1] CB Insights. (2023). The Top 12 Reasons Startups Fail. https://www.cbinsights.com/research/report/startup-failure-reasons-top/

[2] McKinsey & Company. (2023). Delivering large-scale IT projects on time, on budget, and on value. McKinsey Digital, 1–15.

[3] Asana. (2024). Anatomy of Work Index 2024: Global Survey on Work Management. https://asana.com/resources/anatomy-of-work